# 6733 Team2 Sprint 2 Sprint Review and Retrospective

Prototype Demo link: <http://tehcodez.win/>

REPO for DOCS: <https://github.com/sloanlipman/ksu-swe-6733-gaming-matchmaker>

Trello- Project task documentation: [6733Team2Project](https://trello.com/b/Mn5Ftara/6733team2project)

REPO for Video and Audio recordings:

<https://kennesawedu-my.sharepoint.com/:f:/r/personal/sherchen_students_kennesaw_edu/Documents/6733Team2CATS?csf=1&e=ZkthNI>

Many scrum meetings were recorded and the audio files are in this repository. Other video and audio files are also archived here for other task assignments.

# Sprint 2 Review SPRINT GOAL: focus on UI functions

•Product Owner explains what Product (Sprint) Backlog items have been “Done” and what has not been “Done”

Registration working, Profile updates for input is logged to match game players. Next sprint is implementing the match Engine.

•Development Team demonstrates the work that it has “Done” and answers questions about the Increment

Demo is working prototype site working. Product Owner accepts the site as working to date. We would like to have a development url for sprint 3

•Product Owner discusses the Product Backlog as it stands. and projects likely target and delivery dates based on progress to date

-Our delivery date is hard set, we have updated product backlog, will defer many Admin areas due to time constraints.

-We will look to deliver full user function at end of sprint 3.

•Group collaborates on what to do next, input to subsequent Sprint Planning

Cover in sprint 3 planning session on Monday 4/15 call

•Review of how the marketplace or potential use of the product might have changed what is the most valuable thing to do next

•Review of the timeline, budget, potential capabilities, and marketplace for the next anticipated releases of functionality and capability of the product.

--The Product Backlog may be adjusted.

--Sprint Backlog items for the next Sprint

To both items above

No Change from current track

Proceeding with best interpretation of the group

Product Backlog being prioritized for sprint 3 – Matchmaking is the sprint 3 goal

# Sprint Retrospective

•What went well

* Good success in merge/branch issues
* team collaboration
* Adjustment for CI was handled quickly

•What could be improved

* Make a working definition of the Test data base (vs Prod) will it be stable so no conflicts based on changes
* need to work an integration method for sync TEST and Prod. Will Data remain stable?
* Db Schema changes must be moved based on code changes
* Do unit tests on TEST for now

•What will we commit to improve in the next Sprint

Would like to clean up the visual interfaces in next sprint

Propagate schema changes without changing data.

Closing: we communicate final drops for team approval, for this sprint, via email