# 6733 Team2 CATS SPRINT 2 3/25-4/14 Gamming Matchmaker Project

REPO for DOCS:

<https://github.com/sloanlipman/ksu-swe-6733-gaming-matchmaker>

REPO for Video and Audio recordings:

<https://kennesawedu-my.sharepoint.com/:f:/r/personal/sherchen_students_kennesaw_edu/Documents/6733Team2CATS?csf=1&e=ZkthNI>

Many scrum meetings were recorded and the audio files are in this repository. Other video and audio files are also archived here for other task assignments.

# SPRINT 2 Planning Meeting 3/25 Sprint Goal: focus on UI functions

* Reviewed the Product backlog
* Split up some cards into multiple cards for simpler segment tracking
* Moved Product Backlog cards for Sprint 2 into the WIP-Sprint2 Backlog list
* Agreed that focus should be to key functionality for working prototype vs full fledged app, time is limited
* Discussed team availability during this Sprint, several pople will be out comminucation will be via email and Slack
* Trello is up to date, due to issues loading Trello backups to GIT they will be stored in OneDrive

# SCRUM 3/26

General discussion, Team members working on self-training in Angular and Spring to be able to spread out work more in this Sprint. Updates to repo for Code Merges and Code Coverage posted to Repo, decision to go with screen shots for coverage vs a Word file summary.