# 6733 Team2 CATS SPRINT 3 4/15-4/30 Gamming Matchmaker Project

Proto App (Clear browser cache or run incognito): <http://tehcodez.win/>

REPO for Code/DOCS:

<https://github.com/sloanlipman/ksu-swe-6733-gaming-matchmaker>

Due to issues loading Trello backups to GIT they will be stored in OneDrive

OneDrive REPO for Video and Audio recordings:

<https://kennesawedu-my.sharepoint.com/:f:/r/personal/sherchen_students_kennesaw_edu/Documents/6733Team2CATS?csf=1&e=ZkthNI>

Many scrum meetings were recorded and the audio files are in this repository. Other video and audio files are also archived here for other task assignments.

Sprint Tasks-Trello: <https://trello.com/b/Mn5Ftara/6733team2project>

# SPRINT 2 Planning Meeting 4/15 Sprint Goal: Finish Prototype

* Reviewed the Product backlog, updated cards
* Split up some cards into multiple cards for simpler segment tracking
* Moved open Product Backlog cards for Sprint 2 into the WIP-Sprint3 Backlog list
* Order Sprint Backlog

# SCRUM 4/16

Emad – working on code merges

Sloan – working FE tests to point he can before BE is ready

Moffett- working Match engine, userID return details in ordered array-interests, priorities, show user in UI

David - infra work on backups, working CI scripts

Steve- Demo and proposal for Presentation

# SCRUM 4/17

Emad – genre functions from Bd, input 6 genres, activity time, work with Sloan on FE handoff,

Moffit – match service and controller done, storing in dictionaries, needs to co-ordinate with Emad-BE and Sloan-FE, pushed all updates to his branch

Sloan – closed first card2.14, pulling in FE changes, finishing co-ordination with BE by end of week,

Andrew – generate view profile, sync with Sloan tomorrow to complete

Steve- discuss presentation

General Discussion: code decisions, final Scrum will be 4/29 has some have finals on 4/30

# SCRUM 4/18

Sloan – latest merge complete, user mode update: profile, priorities, explained code; waiting BE items to finish

Andrew – user profile page, pulling in Interests code also,

Emad- finished interests part of genre for FE integration; added to User details, co-ordinate with Moffett—expects to be complete by Monday.

Moffett- done with matchmaker, -added a few details, to get interests to be included in Match engine,--to be done by Sat.

General: continued a general Debug session with team on BE issues and BE-FE handoffs; issues with some user corruption

# SCRUM 4/19

Low attendance: discussed the CI build David is working. Having trouble with running out of memory on build, getting other build errors, looking at moving to server with more memory. Manual build works. Go to Chat for updates and questions.

# SCRUM 4/22

Steve – Sprint 3 docs update Pushed for week, draft presentations on OneDrive for group to start from.

David – fixed build crash with more memory on server, getting exception on FE build – expect issue with code not finished for BE-FE handoff

Andrew- profile view work

Moffett- Matchmaker part done,

Sloan- ready for Emad’s stuff on intersts, genres, priorities; working unit tests

Open Mtg discussed merges and Pushes, server build error code 200 instead of 500

# SCRUM 4/23

Emad/Sloan- working in BE-FE handoff for interests, genres, getting null ptr exception error

Sloan/David – working on the error handling error 500, build automation in Git merge

General Discussion and Mob work on errors

# SCRUM 4/24

Emad- sending updates via Sloan busy at work

Sloan – view user profile, dynamic styling, waiting BE code pushes

Moffett- working merge with Emad’s code, classes for all match types, unit tests, save profile, calculate match score

Andrew- lost some working bad merge, recovered ready to merge branches

# SCRUM 4/25

Sloan - merged a few pull requests. Make sure to pull down and please be careful merging. Both Andrew and Sloan have lost some code in the merge process; updating unit tests right.

Moffett – needs to merge code with Emad

David – rebuild test DB for Moffett debug, CI working95% current trouble is with web hook

# SCRUM 4/26

Emad – genre and user controller merge made, questions on Spring,

Moffett – needs to debug latest pushes, conflict with naming of user, debug Spring issue

Sloan- pushed Moffett branch, allows priorities, match making BE working BE to FE handoff working,

Moffett – working environment set for local memory store, builds issue with Postman, eclipse, Maven

Andrew- user page and view profile page work

David- CI is done all issues resolved, site is building and saving; having tomcat issues so BE is down right now

GENERAL: mob debug session on Server and BE build issues

# SCRUM 4/29

General Discussion on project completion, Trello cards update, will have Mtg Wed to go over presentation and wrap up ;

Script load of 100 users to seed Db, one card will be open have it half done can migrate data but not schema. Team decides to leave this open for next sprint. Final Pushes to be sent in by early tomorrow, docs to be in by afternoon,

FE presentation final cut to be uploaded ASAP as sample demo.